STATEMENT OF WORK

Automated YouTube Content Production Pipeline

Prepared for Nabeel Khalid  |  Tech Nodes  |  11 September 2026

# 1. Project Overview

This engagement builds a semi-automated, human-supervised content production pipeline that researches trending topics, drafts video scripts, generates voiceover and visual assets, assembles finished videos with captions and motion effects, and stages them for manual approval before upload to YouTube. The system is designed to reduce per-video production time while preserving a human quality-and-compliance checkpoint before anything is published, to protect channel standing and monetization eligibility.

# 2. Objectives

- Stand up a working, end-to-end single-video pipeline (MVP) before building any multi-agent orchestration layer.

- Automate the repetitive, time-consuming stages: research, scriptwriting, TTS voiceover, image generation, video assembly, and captioning.

- Keep a mandatory human approval gate before any video is uploaded or published.

- Automate metadata (title, description, tags, thumbnail) and upload via the official YouTube Data API.

- Build on tools that are real, documented, and currently maintained — avoiding unverified or misnamed APIs.

# 3. Scope of Work — Phased Delivery

Work proceeds in four phases. Each phase produces a usable, testable result before the next begins; later phases are not started until the prior phase's deliverable is approved.

## Phase 0 — MVP Single-Video Pipeline (build first)

A single linear Python script proving the core rendering pipeline end-to-end, run manually against one topic.

- Script generation via one LLM API call (DeepSeek, or equivalent) from a manually supplied topic/outline.

- Voiceover synthesis via ElevenLabs TTS.

- Scene image generation via Google Imagen (Vertex AI) or an equivalent documented image API.

- Word-level timestamp alignment of the voiceover using Whisper/WhisperX.

- Video assembly in MoviePy: image sequencing timed to audio, a real Ken Burns pan/zoom transform per clip, and burned-in word-synced captions.

- Output: a single rendered .mp4, reviewed manually and uploaded by hand — no orchestration or upload automation yet.

## Phase 1 — Multi-Agent Orchestration

Wrap the proven Phase 0 pipeline into discrete agent stages that can run unattended, coordinated by a Python orchestrator (or OpenClaw, evaluated during this phase for fit and stability).

- Agent 1 – Analyst: monitors competitor RSS feeds / trend signals and proposes topic gaps.

- Agent 2 – Scriptwriter: drafts hook/intro/body/outro script with per-scene image prompts and timestamps.

- Agent 3 – Asset Gatherer: calls TTS and image-generation APIs, saves numbered, ordered assets.

- Agent 4 – Editor: runs the Phase 0 render pipeline against the generated assets.

## Phase 2 — Approval Gateway & Automated Upload

- Preview delivery to a private Telegram or Discord channel for review.

- Simple approve/reject/edit reply flow; rejected videos return to the relevant agent stage with feedback.

- On approval: automated upload via the YouTube Data API, with generated title, description, tags, and a custom thumbnail.

- OAuth consent screen and refresh-token setup for the YouTube channel.

## Phase 3 — Hardening & Scale

- Per-video cost tracking across all API calls (LLM, TTS, image generation).

- Upload quota management against the YouTube Data API's default daily unit allowance.

- Basic monitoring/alerting for pipeline failures (API errors, rate limits, empty outputs).

- Logging and reprocessing support so a failed run can resume from its last completed stage.

# 4. Technology Stack

| Function | Tool | Notes |
| --- | --- | --- |
| Reasoning / scriptwriting | DeepSeek API (or Claude/GPT) | Cost-effective for long-form text; swap freely. |
| Research / trend signals | RSS feeds, Google Trends | No paid API strictly required for Phase 0/1. |
| Voice synthesis | ElevenLabs API | Required for natural voice — avoid free/robotic TTS. |
| Caption alignment | Whisper / WhisperX | Produces word-level timestamps for synced captions. |
| Image generation | Google Imagen 3 (Vertex AI) | Midjourney has no official public API — not used. |
| Video assembly | MoviePy (Python) / Shotstack API | MoviePy for local/free rendering; Shotstack as a managed alternative. |
| Orchestration | Python orchestrator, or OpenClaw | OpenClaw evaluated in Phase 1; fallback is plain Python/cron. |
| Approval channel | Telegram or Discord bot | Manual human gate before any publish. |
| Publishing | YouTube Data API v3 | Requires OAuth app + consent screen setup. |

Note on corrections from the original draft plan: there is no “OpenAI α-Nemotron” API — Nemotron is an NVIDIA model family, unrelated to OpenAI; and “Gen Viral” is not a serious, documented rendering API. Both are replaced above with verified tools.

# 5. Deliverables

- Phase 0: working render script + one sample output video.

- Phase 1: four agent modules + orchestrator configuration.

- Phase 2: approval-bot integration + automated YouTube upload script.

- Phase 3: cost/monitoring dashboard or log summary, and a short runbook for operating the pipeline.

- Handover documentation covering setup, API keys required, and how to run/restart each stage.

# 6. Out of Scope

- Any guarantee of YouTube monetization approval — this is YouTube's discretionary review, not something the pipeline can force.

- Paid ad promotion, channel growth/marketing strategy, or thumbnail A/B testing tooling.

- Multi-platform publishing (TikTok, Instagram, Shorts cross-posting) unless added as a later change request.

- Any use of unofficial/reverse-engineered APIs (e.g. unofficial Midjourney wrappers) that risk account bans.

# 7. Assumptions & Dependencies

- Client provides and funds all third-party API keys (LLM, ElevenLabs, Google Cloud/Vertex AI, YouTube).

- Client owns the YouTube channel and completes Google Cloud OAuth consent screen verification.

- Development and orchestration run on the client's existing Linux machine.

- Approval-gateway channel (Telegram/Discord) is set up and accessible to the client for daily review.

# 8. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| YouTube flags channel as “inauthentic/repetitious” content | Mandatory human review gate; dynamic visuals, natural TTS, and edited captions on every video. |
| Per-video API cost exceeds budget at scale | Phase 3 cost tracking; cap daily video output based on measured $/video. |
| YouTube Data API daily upload quota exhausted | Quota-aware scheduling; request quota increase if scaling beyond ~5 uploads/day. |
| OpenClaw (newer framework) has breaking changes | Phase 1 evaluates it against a plain-Python orchestrator fallback before committing. |

# 9. Acceptance Criteria

- Phase 0 is accepted when one fully rendered video (voice, synced captions, pan/zoom visuals) is produced from a single script run without manual editing of the output file.

- Phase 1 is accepted when the four agents can run unattended from topic input to rendered video, with clear logs at each stage.

- Phase 2 is accepted when a generated video can be approved from Telegram/Discord and appears live on YouTube with correct title/description/tags/thumbnail, without manual upload.

- Phase 3 is accepted when cost-per-video is visible after each run and a pipeline failure produces a clear, actionable log rather than a silent stall.

# 10. Next Step

Proceed to Phase 0 build: the MVP render script (TTS → image sequencing → Ken Burns → word-synced captions → .mp4), targeting one manually-supplied test topic first.